PHASE 4 OF 8

# Project Planning Phase

Epics, tasks, schedule, resources and risks

| Item | Details |
| --- | --- |
| Project | AI FAQ Assistant API – AI-powered FAQ and customer support automation |
| Phase | 4. Project Planning Phase |
| Tech Stack | Node.js, Express.js, MongoDB (Mongoose), JWT, bcrypt, Google Gemini (@google/genai) |
| Team / Author | [Add your name / team name] |
| Repository | [Add your public GitHub repository link] |

# 1. Planning Overview

The project is planned as five epics that follow the order in which the system is built: architecture, setup, backend development, database configuration and execution/testing. Each epic is divided into small tasks that can be finished and verified independently.

# 2. Epic Breakdown

| Epic | Goal | Key Tasks |
| --- | --- | --- |
| Epic 1: Project Architecture | Decide layers, data model and flow | Architecture diagram, ER diagram, roles, user flow, MVC pattern |
| Epic 2: Setup & Configuration | Prepare the working environment | Create project and src folders, npm init, install packages, folder structure |
| Epic 3: Backend Development | Build the server and core scripts | server.js, app.js, auth middleware, error middleware, controllers, services |
| Epic 4: Database Configuration | Model and connect data | db.js connection, User schema with bcrypt hook, FAQ schema, routes |
| Epic 5: Project Execution | Run and verify the API | npm run dev, Postman/ThunderClient tests, AI endpoint test, demo |

# 3. Task Plan and Timeline

The duration below is a suggested plan. Adjust the weeks to match your college or team schedule.

| Week | Activity | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Brainstorming and requirement analysis | Phase 1 and Phase 2 documents | [Name] |
| 1–2 | Architecture, ER diagram, user flow, MVC design | Phase 3 document and diagrams | [Name] |
| 2 | Planning, environment setup, package install | Phase 4 document, working project skeleton | [Name] |
| 3 | Auth, middleware, models, FAQ routes | Register, login, profile, FAQ CRUD working | [Name] |
| 4 | Gemini integration, search, validation, error handling | AI endpoints and search working | [Name] |
| 5 | Testing in Postman / ThunderClient | Phase 6 test report and screenshots | [Name] |
| 5 | Documentation and README | Phase 7 document, GitHub upload | [Name] |
| 6 | Demo recording and submission | Demo video and Phase 8 document | [Name] |

# 4. Resource Plan

| Resource | Use |
| --- | --- |
| Laptop / PC (i5 8th Gen or better, 8 GB RAM) | Development and testing |
| VS Code, Node.js v18+, npm v9+ | Coding and running the server |
| MongoDB | Database |
| Postman / ThunderClient | API testing |
| Google Gemini API key | AI generation |
| GitHub public repository | Store all project files phase-wise |

# 5. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini API key missing or quota reached (HTTP 429) | AI endpoints fail | Keep key in .env; centralised error handler returns the API status; retry later |
| MongoDB connection failure | Server cannot store data | Check connection string; server logs the failure clearly |
| Weak or leaked JWT secret | Security risk | Use a long random JWT_SECRET in .env; never commit .env |
| Invalid input data | Bad records in database | Validation middleware and Mongoose schema validation |
| Schedule delay | Late submission | Finish core features first; keep likes, tags and dashboard as future scope |

# 6. Milestones

- M1 – Design approved (ER, architecture, flow).

- M2 – Server starts and connects to the database.

- M3 – Authentication and FAQ CRUD complete.

- M4 – AI generation and search complete.

- M5 – All API tests pass and screenshots collected.

- M6 – Documents, GitHub repository and demo video submitted.